ENTERPRISE AI SECURITY PLATFORM

EASP

Complete Implementation Roadmap

Task Dependency Tree, Project Timeline, Team Responsibilities and GitHub Workflow

GRADUATION PROJECT

Egyptian Chinese University

Team Structure: Cybersecurity  •  AI / Data Science  •  Computer Science

GITHUB REPOSITORY https://github.com/ahmedmohmed3991-del/EASP

Version 1.0

# Table of Contents

# 1. Implementation Overview

The Enterprise AI Security Platform (EASP) is implemented across fifteen sequential and parallel phases, Phase 0 through Phase 14, moving from foundational tooling through authentication, data-loss prevention, AI model integration, dashboarding, end-to-end wiring, formal testing, and final validation.

Every task in every phase follows the same mandatory lifecycle before it is considered finished:

IMPLEMENT

↓

RUN

↓

TEST

↓

FIX

↓

VERIFY

↓

DOCUMENT

↓

COMMIT

Writing the code alone does not mean the task is completed.

A task is complete only after implementation, testing, verification, documentation, and Git commit/review — not before.

# 3. Complete Vertical Implementation Tree

Every task in the sequence below is shown with its official Task ID, owner, and dependency, exactly as recorded in the Team Implementation Task Book. Phases 7 and 8 run in parallel with Phases 1–6 (no backend dependency); Phase 9 depends on Phase 7; Phase 10 depends on Phases 3, 4, 6, 7, 8 and 9 jointly.

EASP IMPLEMENTATION ROADMAP

↓

PHASE 0 — FOUNDATION

↓

T-P00-001 Set up .env.example with no real secrets + secret-scanning note in README Owner: Cyber 4 Dependency: None

↓

T-P00-002 Create data/raw, data/processed, data/evaluation folders + DATASETS.md tracking sheet Owner: AI 4 Dependency: None

↓

T-P00-003 Begin licensing verification for ASVspoof, WaveFake, SMS Spam Collection, Enron Email, pii-masking-200k, CoNLL-2003 Owner: AI 4 Dependency: None

↓

T-P00-004 Scaffold backend/, frontend/, ai-services/, data/, docs/, tests/, docker/ folders Owner: CS 1 Dependency: None

↓

T-P00-005 Configure linting/formatting (ESLint/Prettier for JS, black/flake8 for Python) Owner: CS 2 Dependency: None

↓

T-P00-006 Set up docker-compose skeleton (empty service stubs) Owner: CS 2 Dependency: None

↓

✓ PHASE 0 COMPLETED Acceptance Criteria Passed • Tasks Verified • Documentation Updated • Git Checkpoint Ready

↓

PHASE 1 — AUTHENTICATION + JWT + RBAC

↓

T-P01-007 Design JWT claims (userId, role, exp) and short-TTL/refresh strategy Owner: Cyber 1 Dependency: Phase 0

↓

T-P01-008 Implement bcrypt hashing (≥12 salt rounds); never log plaintext passwords Owner: Cyber 1 Dependency: Phase 0

↓

T-P01-009 Implement RBAC middleware enforcing Employee / Analyst / Administrator Owner: Cyber 1 Dependency: Phase 0

↓

T-P01-010 Mongoose User/Role schemas + seed default roles Owner: CS 1 Dependency: Phase 0

↓

T-P01-011 Auth routes: POST /api/v1/auth/register, /login, GET /auth/me Owner: CS 1 Dependency: Phase 0

↓

T-P01-012 React login/register screens wired to the auth API Owner: CS 2 Dependency: Phase 0

↓

✓ PHASE 1 COMPLETED Acceptance Criteria Passed • Tasks Verified • Documentation Updated • Git Checkpoint Ready

↓

PHASE 2 — API GATEWAY + SECURITY MIDDLEWARE

↓

T-P02-013 express-rate-limit config per route class (auth vs general) Owner: Cyber 1 Dependency: Phase 1

↓

T-P02-014 Helmet security headers + CORS allow-list finalized Owner: Cyber 4 Dependency: Phase 1

↓

T-P02-015 Input-validation schema layer (Joi/Zod) on all mutating routes Owner: Cyber 1 Dependency: Phase 1

↓

T-P02-016 Wire middleware order into the Express app entrypoint Owner: CS 1 Dependency: Phase 1

↓

T-P02-017 Request-logging hook (precursor to Phase 5 audit logging) Owner: CS 1 Dependency: Phase 1

↓

✓ PHASE 2 COMPLETED Acceptance Criteria Passed • Tasks Verified • Documentation Updated • Git Checkpoint Ready

↓

PHASE 3 — DLP (REGEX + PRESIDIO + SPACY)

↓

T-P03-018 Define sensitive-data categories exactly as scoped in Chapter 1 (PII, credentials, structured secrets) Owner: Cyber 2 Dependency: Phase 2

↓

T-P03-019 Integrate DLP scan result into the (future) policy decision contract Owner: Cyber 2 Dependency: Phase 2

↓

T-P03-020 Port Presidio default recognizers + custom API-key PatternRecognizer Owner: AI 4 Dependency: Phase 2

↓

T-P03-021 Port spaCy en_core_web_lg NER pipeline Owner: AI 4 Dependency: Phase 2

↓

T-P03-022 Acquire ai4privacy/pii-masking-200k sample for evaluation (not training) Owner: AI 4 Dependency: Phase 2

↓

T-P03-023 Internal dlpClient.js to call the DLP microservice from the Node backend Owner: CS 1 Dependency: Phase 2

↓

✓ PHASE 3 COMPLETED Acceptance Criteria Passed • Tasks Verified • Documentation Updated • Git Checkpoint Ready

↓

PHASE 4 — REVERSIBLE ENCRYPTED TOKEN MAPPING (REDACTION)

↓

T-P04-024 Design AES-256/Fernet key management — key lives in a KMS/secret manager, never persisted alongside model artifacts Owner: Cyber 2 Dependency: Phase 3

↓

T-P04-025 Enforce TTL-based automatic deletion of token mappings Owner: Cyber 2 Dependency: Phase 3

↓

T-P04-026 Port token generation + restore_response logic Owner: AI 4 Dependency: Phase 3

↓

T-P04-027 tokenMappings Mongoose schema with TTL index Owner: CS 1 Dependency: Phase 3

↓

✓ PHASE 4 COMPLETED Acceptance Criteria Passed • Tasks Verified • Documentation Updated • Git Checkpoint Ready

↓

PHASE 5 — POLICY ENGINE + AUDIT LOGGING

↓

T-P05-028 Define policy rule schema (ruleType, threshold, action) Owner: Cyber 3 Dependency: Phase 4

↓

T-P05-029 Append-only audit logging — no deletion path in application logic Owner: Cyber 4 Dependency: Phase 4

↓

T-P05-030 Audit log integrity checks (hash chaining or equivalent) Owner: Cyber 4 Dependency: Phase 4

↓

T-P05-031 policies and auditLogs Mongoose collections Owner: CS 1 Dependency: Phase 4

↓

T-P05-032 Admin UI stub for policy configuration Owner: CS 2 Dependency: Phase 4

↓

✓ PHASE 5 COMPLETED Acceptance Criteria Passed • Tasks Verified • Documentation Updated • Git Checkpoint Ready

↓

PHASE 6 — PHASE 1 RULE-BASED RISK ENGINE

↓

T-P06-033 Implement weighted fusion logic Owner: Cyber 3 Dependency: Phase 5

↓

T-P06-034 Wire risk level into the Phase 5 policy engine Owner: Cyber 3 Dependency: Phase 5

↓

T-P06-035 Internal risk-evaluation endpoint plumbing Owner: CS 1 Dependency: Phase 5

↓

✓ PHASE 6 COMPLETED Acceptance Criteria Passed • Tasks Verified • Documentation Updated • Git Checkpoint Ready

↓

PHASE 7 — FASTER-WHISPER (SPEECH-TO-TEXT)

↓

T-P07-036 Wrap AudioProcessor.preprocess_audio (resampling, top_db trimming) as a reusable module Owner: AI 2 Dependency: Phase 0 (parallel)

↓

T-P07-037 Wrap SpeechTranscriber (pretrained faster-whisper 'base' model) as a callable service Owner: AI 2 Dependency: Phase 0 (parallel)

↓

T-P07-038 Validate on a small controlled-audio sample set Owner: AI 2 Dependency: Phase 0 (parallel)

↓

✓ PHASE 7 COMPLETED Acceptance Criteria Passed • Tasks Verified • Documentation Updated • Git Checkpoint Ready

↓

PHASE 8 — RAWNET2 (VOICE DEEPFAKE DETECTION)

↓

T-P08-039 Port the RawNet2 architecture (SincConv, FMS, ResBlock, RawNet2 classes) unchanged Owner: AI 1 Dependency: Phase 0 (parallel)

↓

T-P08-040 Source a real ASVspoof-trained checkpoint for RAWNET2_WEIGHTS_PATH Owner: AI 1 Dependency: Phase 0 (parallel)

↓

T-P08-041 Remove/replace the DummyVoiceDetector fallback with a clear startup failure if no real weights are found Owner: AI 1 Dependency: Phase 0 (parallel)

↓

✓ PHASE 8 COMPLETED Acceptance Criteria Passed • Tasks Verified • Documentation Updated • Git Checkpoint Ready

↓

PHASE 9 — MBERT + CLASSIFICATION HEAD (SOCIAL ENGINEERING)

↓

T-P09-042 Port SocialEngineeringmBERT model + SocialEngineeringDetector Owner: AI 3 Dependency: Phase 7

↓

T-P09-043 Port the SMS Spam Collection loading + regex-based multi-label mapping Owner: AI 3 Dependency: Phase 7

↓

T-P09-044 Port the class-weighted (pos_weight) training loop Owner: AI 3 Dependency: Phase 7

↓

T-P09-045 Port per-label precision/recall/F1 evaluation Owner: AI 3 Dependency: Phase 7

↓

T-P09-046 Document the domain gap: labels are proxy-derived from SMS spam text, not hand-annotated call transcripts Owner: AI 3 Dependency: Phase 7

↓

✓ PHASE 9 COMPLETED Acceptance Criteria Passed • Tasks Verified • Documentation Updated • Git Checkpoint Ready

↓

PHASE 10 — AI INTEGRATION (FASTAPI MICROSERVICE)

↓

T-P10-047 Security-review the internal REST contract (auth between Node backend and Python services, internal-network-only exposure) Owner: Cyber 4 Dependency: Phases 3,4,6,7,8,9

↓

T-P10-048 Assemble EASP_AIService wrapper class Owner: AI 4 Dependency: Phases 3,4,6,7,8,9

↓

T-P10-049 Stand up the real FastAPI app with /dlp/scan, /audio/analyze, /risk/evaluate Owner: AI 4 Dependency: Phases 3,4,6,7,8,9

↓

T-P10-050 Node backend Security Engine layer calling the FastAPI service over the internal Docker network Owner: CS 1 Dependency: Phases 3,4,6,7,8,9

↓

✓ PHASE 10 COMPLETED Acceptance Criteria Passed • Tasks Verified • Documentation Updated • Git Checkpoint Ready

↓

PHASE 11 — SECURITY DASHBOARD

↓

T-P11-051 Review that the dashboard does not leak sensitive redacted values to unauthorized roles Owner: Cyber 4 Dependency: Phase 5, Phase 10

↓

T-P11-052 Role-aware routing (Employee vs Analyst vs Administrator views) Owner: CS 2 Dependency: Phase 5, Phase 10

↓

T-P11-053 Dashboard components consuming audit log / incident / evaluationResults data Owner: CS 2 Dependency: Phase 5, Phase 10

↓

T-P11-054 Enforce the 'No measured data available' fallback at the component level Owner: CS 2 Dependency: Phase 5, Phase 10

↓

✓ PHASE 11 COMPLETED Acceptance Criteria Passed • Tasks Verified • Documentation Updated • Git Checkpoint Ready

↓

PHASE 12 — END-TO-END INTEGRATION

↓

T-P12-055 Verify RBAC/audit logging holds end to end, not just per-component Owner: Cyber 4 Dependency: Phases 1–11

↓

T-P12-056 Confirm AI Integration (Phase 10) responses flow unmocked into the risk engine Owner: AI 4 Dependency: Phases 1–11

↓

T-P12-057 Replace every mocked frontend/backend call with the real service call Owner: CS 1 Dependency: Phases 1–11

↓

T-P12-058 End-to-end wiring across Express routes Owner: CS 1 Dependency: Phases 1–11

↓

✓ PHASE 12 COMPLETED Acceptance Criteria Passed • Tasks Verified • Documentation Updated • Git Checkpoint Ready

↓

PHASE 13 — SECURITY + AI + PERFORMANCE TESTING

↓

T-P13-059 Security test cases: unauthorized access, privilege escalation, invalid/expired JWT, brute-force/rate-limit, sensitive-data leakage, prompt-injection (OWASP-LLM01-aligned) Owner: Cyber 4 Dependency: Phase 12

↓

T-P13-060 Final EER for RawNet2 on real ASVspoof data (not simulated distributions) Owner: AI 1 Dependency: Phase 12

↓

T-P13-061 Final per-label precision/recall/F1 for mBERT+head Owner: AI 3 Dependency: Phase 12

↓

T-P13-062 Final DLP recall/precision/FPR Owner: AI 4 Dependency: Phase 12

↓

T-P13-063 Go/no-go call on Phase 2 XGBoost+SHAP (real analyst-labeled data only) Owner: AI 4 Dependency: Phase 12

↓

T-P13-064 Wall-clock latency measurement per pipeline stage and end-to-end Owner: CS 1 Dependency: Phase 12

↓

T-P13-065 Load-test harness for the latency measurement Owner: CS 1 Dependency: Phase 12

↓

✓ PHASE 13 COMPLETED Acceptance Criteria Passed • Tasks Verified • Documentation Updated • Git Checkpoint Ready

↓

PHASE 14 — FINAL VALIDATION + DEMO

↓

T-P14-066 Final review that no security claim in the documentation exceeds what Phase 13 actually verified Owner: Cyber 4 Dependency: Phase 13

↓

T-P14-067 Final measured-metrics summary compiled from evaluationResults Owner: AI 4 Dependency: Phase 13

↓

T-P14-068 Rehearsed demo script covering benign / spoofed-voice / social-engineering / DLP-leak / combined-incident scenarios Owner: CS 1 Dependency: Phase 13

↓

✓ PHASE 14 COMPLETED Acceptance Criteria Passed • Tasks Verified • Documentation Updated • Git Checkpoint Ready

# 6. Parallel Development Flow

Derived directly from the Task Book's Phase Dependency Graph (Section 10). Three tracks run independently after Phase 0 and converge at Phase 10.

SEQUENTIAL BACKBONE

P0 Foundation

↓

P1 Auth/RBAC

↓

P2 API Gateway

↓

P3 DLP

↓

P4 Redaction

↓

P5 Policy/Audit

↓

P6 Risk Engine

PARALLEL AI TRACK (starts at Phase 0, no backend dependency)

| P7 Faster-Whisper. ↓ P9 mBERT + Head. | P8 RawNet2. |
| --- | --- |

CONVERGENCE — ALL TRACKS MEET AT AI INTEGRATION

Phase 10 (AI Integration) requires Phases 3, 4, 6, 7, 8 and 9 to be independently functional and tested before wiring begins.

P10 AI Integration (FastAPI)

↓

P11 Security Dashboard

↓

P12 End-to-End Integration

↓

P13 Security + AI + Performance Testing

↓

P14 Final Validation + Demo

# 5. Master Phase Summary

| Phase | Phase Name | Main Objective | Lead Owner | Dependencies |
| --- | --- | --- | --- | --- |
| P0 | Foundation | Establish the monorepo skeleton, tooling, environment baseline, and parallel Data Preparation track. No business logic is written. | CS 1 | None (starting phase) |
| P1 | Authentication + JWT + RBAC | Working login/registration, JWT issuance, bcrypt password hashing, and role-based middleware (Employee / Analyst / Administrator). | Cyber 1 / CS 1 | Phase 0 |
| P2 | API Gateway + Security Middleware | Central request pipeline in front of every route: rate limiting, input validation, security headers, CORS allow-list, request-logging hook. | Cyber 1 / CS 1 | Phase 1 |
| P3 | DLP (Regex + Presidio + spaCy) | A DLP scanning service that detects PII, credentials, and structured secrets in text using Regex, Microsoft Presidio, and spaCy NER, split from the redaction/restore half (Phase 4). | Cyber 2 / AI 4 | Phase 2 |
| P4 | Reversible Encrypted Token Mapping (Redaction) | Full reversible-redaction lifecycle: encrypt detected entities into tokens, store a token map, and restore original values in the AI response. | Cyber 2 | Phase 3 |
| P5 | Policy Engine + Audit Logging | A policy engine that turns a risk level into an enforcement action (Allow / Escalate / Block), plus an append-only audit log of every security decision. | Cyber 3 / Cyber 4 | Phase 4 |
| P6 | Phase 1 Rule-Based Risk Engine | Deterministic weighted-rule fusion of the voice-authenticity score, social-engineering score, and DLP sensitivity score into a single risk level. | Cyber 3 | Phase 5 |
| P7 | Faster-Whisper (Speech-to-Text) | A speech-to-text microservice using the pretrained Faster-Whisper model, exposed for the mBERT social-engineering pipeline to consume. | AI 2 | Phase 0 (parallel track) |
| P8 | RawNet2 (Voice Deepfake Detection) | A voice-authenticity classifier using the pretrained RawNet2 anti-spoofing model (SincConv + FMS + ResBlock + GRU), with a validated CPU fallback. | AI 1 | Phase 0 (parallel track) |
| P9 | mBERT + Classification Head (Social Engineering) | A multi-label social-engineering classifier: pretrained mBERT encoder (bert-base-multilingual-cased) plus a project-specific classification head. | AI 3 | Phase 7 |
| P10 | AI Integration (FastAPI Microservice) | A single FastAPI microservice wrapping DLP, voice-deepfake, transcription, and social-engineering components behind three production endpoints, consumed by the Node.js backend's Security Engine layer. | AI 4 / CS 1 | Phases 3, 4, 6, 7, 8, 9 |
| P11 | Security Dashboard | A role-aware React dashboard distinguishing Detected Event / Risk Level / Policy Action / Model Result / Measured Performance, with a hard rule that any unmeasured metric renders as 'No measured data available.' | CS 2 | Phase 5, Phase 10 |
| P12 | End-to-End Integration | Wire every prior phase into one live pipeline: prompt/voice in → DLP/AI analysis → risk fusion → policy decision → audit log → dashboard update, replacing all mocked responses with real service calls. | CS 1 (all teams) | Phases 1–11 |
| P13 | Security + AI + Performance Testing | Formal test pass: cybersecurity test cases, AI/data-science evaluation (final EER, F1, DLP recall/precision/FPR), and end-to-end latency measurement against the ≤3s target. | Cyber 4 (all teams contribute) | Phase 12 |
| P14 | Final Validation + Demo | Defense-ready state: rehearsed demo script, all documentation synchronized with what was actually built, final measured-metrics summary. | CS 1 / Cyber 4 / AI 4 | Phase 13 |

# 7. Proposed Project Timeline

Proposed Estimated Project Timeline — a project-management estimate for planning purposes, not an official duration mandated by the Task Book.

| Phase | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 | W13 | W14 | W15 | W16 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| P0 Foundation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P1 Authentication + JWT + RBAC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P2 API Gateway + Security Middleware |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P3 DLP (Regex + Presidio + spaCy) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P4 Reversible Encrypted Token Mapping (Redaction) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P5 Policy Engine + Audit Logging |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P6 Phase 1 Rule-Based Risk Engine |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P7 Faster-Whisper (Speech-to-Text) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P8 RawNet2 (Voice Deepfake Detection) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P9 mBERT + Classification Head (Social Engineering) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P10 AI Integration (FastAPI Microservice) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P11 Security Dashboard |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P12 End-to-End Integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P13 Security + AI + Performance Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P14 Final Validation + Demo |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

### Legend

|  | Foundation |
| --- | --- |
|  | Cybersecurity / Backend Work |
|  | AI / Data Science Work |
|  | Computer Science / Dashboard / Integration Work |
|  | Testing and Final Validation |

# 8. Team Responsibility Map

## Cybersecurity Team

| Cyber 1 Phases 0–2 | Authentication, JWT, RBAC Login/registration flow, JWT issuance, bcrypt hashing, RBAC middleware, rate-limiting and input-validation config |
| --- | --- |

| Cyber 2 Phases 3–4 | DLP, Data Security, Redaction Sensitive-data category definitions, DLP→policy contract, AES-256/Fernet key management (KMS), token-mapping TTL |
| --- | --- |

| Cyber 3 Phases 5–6 | Risk Engine, Policy Engine Policy rule schema, weighted risk-fusion logic, wiring risk level into the policy engine |
| --- | --- |

| Cyber 4 Phases 0–14 | Security Testing, Audit Security Security headers/CORS, append-only audit logging + integrity checks, REST-contract security review, formal OWASP-aligned test suite, final documentation-accuracy review |
| --- | --- |

## AI / Data Science Team

| AI 1 Phases 8, 13 | RawNet2, Voice Deepfake Detection Ports RawNet2 architecture, sources a real ASVspoof-trained checkpoint, removes unsafe dummy fallback, measures final EER |
| --- | --- |

| AI 2 Phase 7 | Faster-Whisper, Speech-to-Text Wraps AudioProcessor preprocessing and SpeechTranscriber as a callable service, validates on controlled audio |
| --- | --- |

| AI 3 Phase 9, 13 | mBERT, Classification Head, Social Engineering Ports mBERT model + detector, label mapping, class-weighted training loop, per-label evaluation, final F1 |
| --- | --- |

| AI 4 Phases 0, 3–4, 10, 12–14 | AI Integration, FastAPI, Data Science Integration Dataset folder setup, Presidio/spaCy porting, token-restore logic, EASP_AIService FastAPI wrapper, final DLP metrics and measured-metrics summary |
| --- | --- |

## Computer Science Team

| CS 1 Phases 0–14 (lead) | Backend, Express, APIs, Integration Repo scaffolding, Mongoose schemas, auth/routing wiring, DLP client, risk-evaluation endpoint, Node↔FastAPI Security Engine layer, end-to-end wiring, latency benchmarking, demo script |
| --- | --- |

| CS 2 Phases 0–1, 5, 11 | Frontend, React, MongoDB, Docker/DevOps Linting/docker-compose setup, React auth screens, policy admin UI stub, role-aware dashboard routing and components, 'No measured data' fallback |
| --- | --- |

# 9. GitHub Collaboration System

Repository: https://github.com/ahmedmohmed3991-del/EASP

### Branch Structure

feature/<component-or-task>

↑

develop

↑

main

main  Stable and approved project versions only.

develop  Main team integration branch.

feature/*  Individual development branches for specific tasks/components.

### Example Feature Branches (by component)

- feature/auth-rbac

- feature/api-gateway

- feature/dlp-engine

- feature/rawnet2-service

- feature/whisper-service

- feature/social-engineering

- feature/security-dashboard

# 10. Step-by-Step GitHub Workflow

### First Time

git clone https://github.com/ahmedmohmed3991-del/EASP.git cd EASP git checkout develop git pull origin develop

### Start a New Task

git checkout develop git pull origin develop git checkout -b feature/task-name

### Work Lifecycle

IMPLEMENT

↓

RUN

↓

TEST

↓

FIX

↓

VERIFY

↓

DOCUMENT

### Save Work

git status git add . git commit -m "feat: meaningful task description" git push origin feature/task-name

### Integration Workflow

Feature Branch

↓

Push to GitHub

↓

Pull Request

↓

Team Review

↓

Merge into develop

### Rules

- No direct push to main

- No secrets or .env files

- No task is complete without testing

- Use .env.example

- Use Pull Requests

- Another team member should review important work before merging

# 11. Phase Checkpoints

After a phase is fully completed, the following sequence runs before the next phase starts:

All Tasks Completed

↓

Acceptance Criteria Passed

↓

Peer Verification

↓

Documentation Updated

↓

Merged into develop

↓

Create Git Tag / Checkpoint

↓

Start Next Phase

### Git Checkpoint Tags

One tag per phase, applied to develop once that phase's acceptance criteria pass:

phase-00-foundation → phase-01-auth-rbac → phase-02-api-gateway → phase-03-dlp → phase-04-redaction → phase-05-policy-audit → phase-06-risk-engine → phase-07-whisper → phase-08-rawnet2 → phase-09-mbert → phase-10-ai-integration → phase-11-dashboard → phase-12-integration → phase-13-testing → phase-14-final-demo

# 12. Definition of Done

A TASK IS NOT COMPLETE WHEN CODE IS WRITTEN.

A task is complete only when:

✓  Implemented

✓  Runs Successfully

✓  Tested

✓  Issues Fixed

✓  Verified

✓  Documented

✓  Committed

✓  Reviewed When Required

# 13. Final Execution Roadmap

FOUNDATION

↓

IDENTITY & ACCESS

↓

API SECURITY

↓

DLP

↓

REVERSIBLE REDACTION

↓

POLICY & AUDIT

↓

RISK ENGINE

↓

AI COMPONENTS (WHISPER + RAWNET2 + mBERT)

↓

AI INTEGRATION

↓

SECURITY DASHBOARD

↓

END-TO-END INTEGRATION

↓

TESTING

↓

FINAL VALIDATION

↓

EASP FINAL DEMO